Minutes of Meeting

Thursday September 5th 2019

Meeting opened at 19:00

1	Attendees –  R Larsen, T Larsen, G Holmes, R Harries, K Watson, D Edwards

Apologies  –   P Read

2	Action Point Update

20181005b	TL	Enquire regarding insurance				ongoing

20190602d	PR	Look into nomination of Community Asset			ongoing

20190608	GH	Contact KCom owners					ongoing

20190808a	GH	Funds from the Withernsea Community Shop. Now Closed	Discarded

20190808c	TL	To send list of funding sources to KW			Completed

20170805	TL	Now covered by 20190602d 				Discarded

3	Minutes of Last Meeting

The minutes were agreed

4	Matters Arising from Minutes Of Last Meeting

None raised

5	Roles, and Spread Of Workload

New Committee members may be in the offing – meeting up Wednesday 11th September with TL and RH

Separate Fund-Raising Committee. A number of interested persons were mentioned by RH. Their joining will be good support for RH and raise the WPPA profile

KW to concentrate on Funding Applications, with support from PR when possible

TL to concentrate on the Construction/Tenders for the Viewing Platform

The Chairman is to ensure delegation of tasks where possible

6	Chamber of Commerce

Contact from T Dagnall regarding a proposed Withernsea Chamber of Commerce was received

AP	Meeting at 17:00 September 30th.  RL & KW to attend representing WPPA

7	Chairman’s’ Report

a) Community Asset. KW looking into.

b) Charitable Status. Following a meeting with J Nendick, who would assist with an application, TL explained the details, and circulated a list of Charitable Objectives”. The Board agreed to have another look at reapplying for charity status. This to be an Agenda Item before the Chairman’s Report

c) Lease Agreement. After the Heads Of Terms were originally received, the Chairman responded, noting those items which the WPPA had disagreement with. A revision was then sent from the ERYC, which still included a number of the original items with which we had disagreed. With the timings, any agreement would have been reached after the summer season this year. Therefore no Lease was agreed to. A meeting has been suggested with the ERYC to discuss terms and conditions, with a view to Leasing from Easter 2020.

The ERYC is now in the position of having received a grant to restore and renovate the Pier Towers, but it is not being used for any purpose, other than storage in the South Tower by the Coastguards.

Helena Moss – the ERYC Liaison Officer for the WPPA – is to arrange a meeting with J Timms and J Read

d) Updated Strategy – circulated by email to the Committee

8	Secretary’s Report

a) Press Release Group has been added to the Pier email account. Any Press Releases will be sent BCC. If there are any fresh contacts, please advise, so they can be added. GH recommended Chris Arundel at the BBC

b) Enquiries for funding from the EU, as advised on their Web pages, resulted in the contact email addresses being bounced back. It appears these are all “closed” due to the current political situation

c) The Expression Of Interest drafted for the National Lottery Heritage Fund has been circulated. Juts one suggestion received – highlights jobs/employment opportunities. The Board agreed the amount to be applied for be increased to £375,000 – this is in line with current quotes, and allows for inflation and VAT

d) Currently scoping Community Business Fund. Can we still access the £38,000 grant pledged from ECCF?

(See under Agenda item 10)

9	Treasurer’s Report

The accounts for the period ending 31/08/2019 were circulated

It was explained regarding the (projected) loss for this Financial Year, and the process to be followed, which was agreed by the committee

To date – amount raised = £45345

Members	255

Sponsors	144

10	Fundraising Report

Dover to Oslo cycle ride raised £1245.02

AP	TL to send a thankyou letter to the Withernsea Scarecrow Trail for £400 cheque presented to WPPA

Alma Event 1/9/2019 raised £178.93. Review of event presented by RH

Coming Events

Saturday 14th September Sols Café - features Jim Danby , The Cats Whiskers , Kev M , Sue Ireland , Richard Silvester, Ruth Getz, Sharon Garner, Andi Burn, Shane Blades

Friday 11th October – Patrington Haven Event

Saturday 7th December Solos Music Cafe with Carrie Martin , John and Peter Cox, Stuart Dainty, Richard Harries , Mat Howlett . Mr Sneaks, Shane Blades Jim Danby

Events to be organised at Sand-le-mere, Golf Club, Ozone. RH/Fundraising Committee to look into

31/10/2019 – Halloween Event to be held at the Old Boatshed. There are also open Mic nights arranged for the second Thursday of each month

Collection buckets in retail premises was raised via RH by P Arran. Agreed five to begin with

1033 Café has asked for two signs/boards. Suggested that new volunteers be asked to produce

A painting done of “The Old Boathouse” is to be made available for Auction

The Tattoo Raffle – closing date – 11/10/2019 has tickets selling well

No response to date from British Gas for sponsorship (AP 20190708b refers)

KingDean – new owners of Colleys and Kenwood Camps. RH met with the manager, who asked for a Sponsorship pack, and this was subsequently sent on

Prizes have been promised from a number of local businesses

I Herd had asked for an update on the WPPA, was invited to meeting, but did not attend

Easyfundraising – the first payment of funds raised has been received

AP 	It may be possible to approach the company regarding the recent Oil Strike off the Humber. DE to follow

Chairman’s briefing on funding

RDPE

Due to the delays in Brexit, another round of funding has opened up. We may be able to resubmit our application, with changes made on those points on which we were rejected (200,000 Euros max)

ECCF

The £38600 was match-funding. TL contacted them, asking if we found alternative funds after the RDPE rejection, would we still be able to use this. They have asked for an update on the project plan, and any funding applied for will be looked at

BigLocal

TL called an extraordinary meeting, and discussed the failure of the RDPE application. The BL have already funded the WPPA to the tune of £19000, and have commitments to other promised funding over the next three years. However, the Viewing Platform does fit in with their objectives, and they could provide Technical Support, or possibly an amount of funds

Ms Bateman has arranged a BigLocal meeting for 1/10/2019 to discuss how much they may grant

Note – BigLocal AGM will be held on September 12th 2019

Construction Costs

Currently, the realistic figure is £376,000, maximum. After the meeting with JD, it may be possible to reduce this, sourcing alternative suppliers for materials. Prelims is the biggest “unknown”

Projected Funds

We could currently be looking at around £310,000 available from various sources. The loan may still be available from KeyFund, as well as an interest-free loan from another source

AP	TL and RL have been invited to attend a meeting of the Withernsea Lions. They have mentioned that they may pledge some funds, when they are needed. Meetingdate  to be arranged

TAP – KW has now subscribed, to receive notification of workshops related to funding applications

11	News and Media Report

TL had a Radio Interview on Humberside during Withstock

KW reminded members to advise of any new contacts, email addresses

National Piers Magazine had WPPA mentioned under the AGM report in AOB

The picture boards on the Promenade have been covered in the local press

12	Links With Other Groups

AP	KW to contact NPS – ask how many other Piers have charitable status

The meeting with JD took place, very constructive and optimistic

We have evidence of community support, with the involvement of the likes of Tesco, Alma, Boatshed, Gazette, Golf Club, Ozone etc.

Meetings to be listed in Gazette under Forthcoming Events? It was decided that as this was the Steering Group Committee, persons would be invited to attend. Only the AGM would be listed

13 	A.O.B.

AP	Letter received from L Haw, with ten pounds. TL to send a letter of thanks

AP	TL to follow up tender enquiry from UK Industrial Services

AP	Patrington Haven offered WPPA their promotions team expertise and support. RH to arrange meeting

DE will follow the progress of the oil strike (see AP 20190910a)

AP	KW asked for the Long-Standing Actions to be reviewed at the next meeting. Agreed. KW to put on Agenda

14	Next Meeting

October 3rd 2019 2 High Brighton Street, 19:00

Meeting closed at 20:58

Action Point Review

Colour code        DE       GH       TL       KW       RH       RL        PR

Agenda Item	Owner	Descriptor

20181005b	TL	Enquire regarding insurance

20180311a	TL	Plaque display							ongoing

20190502a	TL	Contacts at Siemens						ongoing

20190602b	TL	Chase up Nick Middleton (Smiles)					ongoing

20190602d	PR	Look into nomination of Community Asset				ongoing

20190608	GH	Contact KCom owners						ongoing

20190708b	RH	Set up B Gas meeting						ongoing

20190808e	KW	Look into National Lottery funding application			ongoing

20190906          RL-KW   Chamber of Commerce Meeting, 30/9/19

20190910a	TL	Thank you letter to Scarecrow Trail

20190910b	DE	Follow up Humber Oil Strike

20190910c        TL- RL	Attend Lions Meeting (to be arranged)

20190912	KW	NPS – Charitable Piers?

20190913a	TL	Letter of thanks to L Haw

20190913b	TL	Chase up UK Industrial Services

20190913c	RH	Arrange Patrington Haven Promotions meeting

20190913d	KW	Place Long-Standing items on the Agenda for October meeting